## Slide 1: Roadmap Management – Slide Template
 | What | Who | Priority |  |  |  |  |  |  |  |  |  | Work (est. hours) | Timeline | Status
 |  |  | Low |  |  |  |  |  | High |  |  |  |  |  | 
 | Task 1 | John Smith |  |  |  |  |  |  |  |  |  |  | 25:00 h | Aug 2 – Aug 10 | Completed
 | Task 2 | Jane Doe |  |  |  |  |  |  |  |  |  |  | 42:00 h | Aug 15 – Aug 27 | Completed
 | Task 3 | Steve Smith |  |  |  |  |  |  |  |  |  |  | 12:00 h | Sept 1 – Sept 5 | Completed
 | Task 4 | John Doe |  |  |  |  |  |  |  |  |  |  | 20:00 h | Sept 12 – Oct 1 | Started – not completed
 | Task 5 | Steve Smith |  |  |  |  |  |  |  |  |  |  | 7:00 h | Sept 15 – Sept 19 | Started – not completed
 | Task 6 | Steve Smith |  |  |  |  |  |  |  |  |  |  | 35:00 h | Oct 4 – Dec 14 | Not started
 | Task 7 | Jane Doe |  |  |  |  |  |  |  |  |  |  | 110:00 h | Oct 6 – Dec 22 | Not started
Notes: © Copyright PresentationGO.com – The free PowerPoint and Google Slides template library

## Slide 2: Roadmap Management – Slide Template
 | What | Who | Priority |  |  |  |  |  |  |  |  |  | Work (est. hours) | Timeline | Status
 |  |  | Low |  |  |  |  |  | High |  |  |  |  |  | 
 | Task 1 | John Smith |  |  |  |  |  |  |  |  |  |  | 25:00 h | Aug 2 – Aug 10 | Completed
 | Task 2 | Jane Doe |  |  |  |  |  |  |  |  |  |  | 42:00 h | Aug 15 – Aug 27 | Completed
 | Task 3 | Steve Smith |  |  |  |  |  |  |  |  |  |  | 12:00 h | Sept 1 – Sept 5 | Completed
 | Task 4 | John Doe |  |  |  |  |  |  |  |  |  |  | 20:00 h | Sept 12 – Oct 1 | Started – not completed
 | Task 5 | Steve Smith |  |  |  |  |  |  |  |  |  |  | 7:00 h | Sept 15 – Sept 19 | Started – not completed
 | Task 6 | Steve Smith |  |  |  |  |  |  |  |  |  |  | 35:00 h | Oct 4 – Dec 14 | Not started
 | Task 7 | Jane Doe |  |  |  |  |  |  |  |  |  |  | 110:00 h | Oct 6 – Dec 22 | Not started
Notes: © Copyright PresentationGO.com – The free PowerPoint and Google Slides template library

## Slide 3
Notes: © Copyright PresentationGO.com – The free PowerPoint and Google Slides template library